IndiYatra Quiz Feature

Full Design Document  |  Branch: feature/quiz

Updated: Session 27  |  Stack: React + Vite + Supabase

# 1. Overview

IndiYatra is an LMS built around a content hierarchy: Course → Level → Theme → Module → Lesson → Snippet. Each snippet has a core record (image, metadata) and one translation row per language containing the learning content.

The quiz feature adds a parallel testing track alongside the existing learning track. Every lesson, module, theme, level, or course can have an associated quiz. Quizzes are composed of MCQ questions drawn from two sources:

- Type 1 — Snippet-linked questions

  - Question and four options stored in a new snippet_questions table, keyed by snippet_id + language

  - Image comes from snippet_core; post-answer explanation comes from snippet_translations (all fields except hook)

- Type 2 — Standalone questions

  - Self-contained: own question, options, explanation, key term, image, source credit

  - Stored in standalone_questions table; not linked to any snippet

A quiz can use Type 1 only, Type 2 only, or a mix of both. All quizzes have a title and description.

# 2. User Experience

## 2.1 Two Tracks

Every lesson on the LessonsPage shows two buttons side by side:

- Learn — opens SnippetPlayer (existing flow, unchanged)

- Quiz — enabled only when a published quiz exists for that lesson; opens QuizPlayer

At the end of a lesson (SnippetPlayer completion modal), a third option appears if a quiz is available: “Take the Quiz”. This lets users move directly from learning to testing.

## 2.2 QuizPlayer Flow

The QuizPlayer is a new full-page component. The flow per question:

- Show question text + image (if any)

- Show 4 shuffled options as tap-to-select buttons

- On selection: lock options, highlight correct (green) and chosen wrong (red if wrong); reveal explanation block below

- User reads explanation, then taps Next (or Previous / Finish)

- After last question: Score Screen

### Explanation Block (post-answer reveal)

For Type 1 questions: explanation, key_term, key_term_meaning, life_connection, quiz_recap, source_citation from snippet_translations. Hook is omitted (it was the question prompt).

For Type 2 questions: own explanation, key_term, key_term_meaning, life_connection, source_citation fields from standalone_questions.

## 2.3 Navigation Buttons

| Previous | Go to previous question. Disabled on Q1. Disabled throughout if question_time_limit is set (timed mode — no going back). |
| --- | --- |
| Next | Advance to next question. |
| Finish | Always visible. Submits the quiz. If unanswered questions remain, shows confirmation: “You have X unanswered questions. Submit anyway?” |

In untimed quizzes, going back shows the previously selected answer (locked — answers cannot be changed once submitted).

## 2.4 Timers

| Quiz-level timer | Countdown bar at top of player. Expiry ends quiz immediately and shows score screen. |
| --- | --- |
| Question-level timer | Per-question countdown bar. On expiry: question recorded as unanswered (not wrong). Previous button is disabled in timed mode. |

Both timer types are optional. A quiz can have neither, one, or both.

## 2.5 Score Screen

- Score displayed as X / Y correct (unanswered shown separately, not counted as wrong)

- Pass / Fail indicator if pass_percent is configured on the quiz

- Scrollable review: every question with chosen answer, correct answer, and full explanation block

- Options: Retake Quiz, Back to Lesson, Go to Dashboard

- Attempt saved to quiz_attempts with full answers JSON

# 3. Database Schema

## 3.1 New Table: snippet_questions (Type 1)

One question per snippet per language. Links to snippet_core for image and to snippet_translations for the explanation block.

CREATE TABLE snippet_questions (

question_id     uuid PRIMARY KEY DEFAULT gen_random_uuid(),

snippet_id      uuid NOT NULL REFERENCES snippet_core(snippet_id) ON DELETE CASCADE,

language        text NOT NULL,

question        text NOT NULL,

correct_option  text NOT NULL,

wrong_option_1  text NOT NULL,

wrong_option_2  text NOT NULL,

wrong_option_3  text NOT NULL,

created_at      timestamptz NOT NULL DEFAULT now(),

UNIQUE (snippet_id, language)

);

-- RLS: public read; authenticated insert/update own rows (editorial role check)

## 3.2 New Table: standalone_questions (Type 2)

Self-contained questions not linked to any snippet.

CREATE TABLE standalone_questions (

question_id       uuid PRIMARY KEY DEFAULT gen_random_uuid(),

language          text NOT NULL,

question          text NOT NULL,

correct_option    text NOT NULL,

wrong_option_1    text NOT NULL,

wrong_option_2    text NOT NULL,

wrong_option_3    text NOT NULL,

explanation       text,

key_term          text,

key_term_meaning  text,

life_connection   text,

source_citation   text,

asset_id          uuid REFERENCES assets(asset_id) ON DELETE SET NULL,

created_at        timestamptz NOT NULL DEFAULT now()

);

## 3.3 New Table: quiz_questions (junction)

Links a quiz to its questions in display order. Supports mixing Type 1 and Type 2.

CREATE TABLE quiz_questions (

id             uuid PRIMARY KEY DEFAULT gen_random_uuid(),

quiz_id        text NOT NULL REFERENCES quiz_sets(quiz_id) ON DELETE CASCADE,

question_type  text NOT NULL CHECK (question_type IN ('snippet','standalone')),

question_id    uuid NOT NULL,

sort_order     int  NOT NULL DEFAULT 0,

points         int  NOT NULL DEFAULT 1

);

## 3.4 Alterations to quiz_sets (existing table)

Add columns to support broader quiz scope and configuration options:

ALTER TABLE quiz_sets

ADD COLUMN theme_id            uuid    REFERENCES themes(theme_id)   ON DELETE SET NULL,

ADD COLUMN level_id            text,

ADD COLUMN course_id           uuid,

ADD COLUMN shuffle_questions   boolean NOT NULL DEFAULT false,

ADD COLUMN question_time_limit integer,   -- seconds per question; NULL = untimed

ADD COLUMN question_pool_size  integer,   -- pick N random from set; NULL = use all

ADD COLUMN pass_percent        integer,   -- 0-100; NULL = no pass/fail

ADD COLUMN max_attempts        integer;   -- NULL = unlimited

## 3.5 Alteration to quiz_attempts (existing table)

ALTER TABLE quiz_attempts

ADD COLUMN answers jsonb;

-- answers structure: [{question_id, question_type, chosen_option,

--   correct_option, is_correct (bool|null), points_awarded}]

is_correct is null (not false) for unanswered questions (timer expiry or skipped via Finish).

## 3.6 Quiz Scope Summary

| Lesson quiz | quiz_sets.lesson_id is set |
| --- | --- |
| Module quiz | quiz_sets.module_id is set |
| Theme quiz | quiz_sets.theme_id is set |
| Level quiz | quiz_sets.level_id is set |
| Course quiz | quiz_sets.course_id is set |

# 4. Frontend Architecture

## 4.1 New File: src/pages/QuizPlayer.jsx

Main quiz UI component. Props:

- quiz — the quiz_sets row

- questions — array of resolved question objects (already fetched, with type tag)

- lesson / module / theme — context for back navigation

- onBack, onDashboard — navigation callbacks

- settings — for language preference

- user — for saving attempt

Internal state machine:

- questions[] — shuffled on mount if quiz.shuffle_questions

- current (index), answers Map(index → {chosen, isCorrect}), revealed Set(index)

- quizTimerRemaining, questionTimerRemaining — managed with useRef intervals

- phase: 'quiz' | 'confirm_finish' | 'score'

## 4.2 Modified: src/pages/LessonsPage.jsx

On mount, fetch quiz_sets rows where lesson_id is in the current module's lesson IDs. Build a Set of lesson IDs that have a published quiz. Render two buttons per lesson row: Learn (existing) and Quiz (disabled if no quiz).

## 4.3 Modified: src/pages/SnippetPlayer.jsx

In the completion modal, check if a quiz exists for the lesson (passed as a prop or fetched). If yes, add a third CTA button: “Take the Quiz →”. This calls onTakeQuiz(lesson) callback.

## 4.4 Modified: src/App.jsx

New state:

- selectedQuiz — the quiz_sets row currently being played

- quizReturnPage — where the back button in QuizPlayer returns to ('lessons' | 'navigator' | 'modules')

New page case in renderPage() switch: 'quiz' → renders QuizPlayer.

New handlers: handleQuizSelect(quiz, returnPage), wired to LessonsPage and SnippetPlayer.

## 4.5 New functions in src/lib/auth.js

- getQuizForLesson(lessonId) — fetch published quiz_sets row for a lesson

- getQuizQuestions(quizId, languageId) — fetch quiz_questions rows, resolve each to full question object from snippet_questions or standalone_questions

- saveQuizAttempt(userId, quizId, score, maxScore, answers) — insert into quiz_attempts

- getAttemptCount(userId, quizId) — check against max_attempts

# 5. Session Build Plan

## 5.1 Session 26 — Core Build (this session)

Goal: working end-to-end quiz for a single lesson, Type 1 questions only.

| Task | File / Location | Status | How to Verify |
| --- | --- | --- | --- |
| SQL: create snippet_questions, standalone_questions, quiz_questions | supabase/quiz_schema.sql | Session 26 | Tables visible in Supabase UI |
| SQL: ALTER quiz_sets (add 8 columns) | supabase/quiz_schema.sql | Session 26 | quiz_sets has new columns |
| SQL: ALTER quiz_attempts (add answers jsonb) | supabase/quiz_schema.sql | Session 26 | quiz_attempts has answers col |
| SQL: RLS policies for new tables | supabase/quiz_schema.sql | Session 26 | Anon can SELECT; auth can INSERT own |
| auth.js: getQuizForLesson, getQuizQuestions, saveQuizAttempt | src/lib/auth.js | Session 26 | Console test from browser |
| QuizPlayer.jsx: full component | src/pages/QuizPlayer.jsx | Session 26 | Renders, answers lock, timer counts |
| LessonsPage: Learn/Quiz dual buttons | src/pages/LessonsPage.jsx | Session 26 | Quiz btn enabled for seeded lesson |
| App.jsx: quiz page + state wiring | src/App.jsx | Session 26 | Nav to quiz and back works |
| Seed test data: 1 quiz_sets row, 3 snippet_questions rows | Supabase SQL Editor | Session 26 | Quiz playable end to end |
| SnippetPlayer: Take the Quiz in completion modal | src/pages/SnippetPlayer.jsx | Session 26 | Button appears after lesson done |

## 5.2 Remaining Tasks (Session 27+)

| Task | File / Location | Status | How to Verify |
| --- | --- | --- | --- |
| getAttemptCount + max_attempts enforcement | src/lib/auth.js + QuizPlayer | Done (S27) | Quiz btn disabled at limit |
| question_pool_size: pick N random from full set | QuizPlayer.jsx | Done (S27) | Pool of 30, show 10 each time |
| Pass/fail threshold display on score screen | QuizPlayer.jsx | Done (S27) | Green PASS / Red FAIL shown |
| Standalone questions (Type 2) in quiz | QuizPlayer.jsx + auth.js | Done (S27) | Mixed quiz plays correctly |
| Module / Theme / Level / Course quiz entry points | CourseNavigatorPage, ModulesPage | Future | Quiz btn on module cards |
| Question hints (half-point penalty) | QuizPlayer.jsx + quiz_questions | Future | Hint btn reveals, score halved |
| Quiz leaderboard per quiz | New LeaderboardPanel component | Future | Top 10 scores shown |
| Resume incomplete quiz (localStorage) | QuizPlayer.jsx | Future | Reload mid-quiz restores state |
| EditorPage: MCQ authoring UI | src/pages/EditorPage.jsx | Future | Can create snippet_question rows |
| CSV import for question bank | AdminPage or script | Done (S27) | Bulk upload works |
| Dashboard: quiz performance section | src/pages/DashboardPage.jsx | Done (S27) | Quiz perf table + ranks visible |
| Standalone quiz browse / entry page | New page + src/App.jsx | Future | Can navigate to standalone quiz |
| Standalone question authoring UI (Type 2) | src/pages/EditorPage.jsx or AdminPage.jsx | Future | Can create standalone_questions rows |

# 6. How to Resume in a Future Session

At the start of any session picking up this feature, run through this checklist before writing any code:

## 6.1 Branch Check

git branch                          -- should show * feature/quiz

git log --oneline -8                -- review what was committed

## 6.2 Database Check

Run in Supabase SQL Editor:

SELECT table_name FROM information_schema.tables

WHERE table_name IN ('snippet_questions','standalone_questions','quiz_questions')

ORDER BY table_name;

SELECT column_name FROM information_schema.columns

WHERE table_name = 'quiz_sets' AND column_name IN

('shuffle_questions','question_time_limit','question_pool_size',

'pass_percent','max_attempts','theme_id','level_id','course_id')

ORDER BY column_name;   -- expect 8 rows

SELECT column_name FROM information_schema.columns

WHERE table_name = 'quiz_attempts' AND column_name = 'answers';

## 6.3 File Check

Confirm these files exist and are non-empty:

- src/pages/QuizPlayer.jsx

- supabase/quiz_schema.sql

Confirm these files were modified (check git diff or grep):

- src/App.jsx — grep for selectedQuiz and case 'quiz'

- src/pages/LessonsPage.jsx — grep for Quiz button or quizSet

- src/lib/auth.js — grep for getQuizForLesson

## 6.4 End-to-End Smoke Test

Before continuing work, verify the core loop is functional:

- Open a lesson that has a seeded quiz — confirm Quiz button is enabled

- Click Quiz — QuizPlayer loads with correct questions

- Answer a question — options lock, explanation reveals

- Click Finish — confirmation appears if questions unanswered

- Confirm — score screen shows; attempt saved to quiz_attempts

- Back button returns to LessonsPage (or wherever quizReturnPage is set)

# 7. Key Design Decisions (Record of Choices)

| Question types | MCQ only for now. True/False, matching, fill-in-blank deferred. |
| --- | --- |
| Timer expiry | Unanswered, not wrong. is_correct stored as null (not false) to distinguish from a wrong answer. |
| Previous in timed mode | Disabled. Once a timed question is left (by Next or timer), you cannot return to it. |
| Answer change | Not allowed. Once an option is selected and revealed, it is locked. Going back (untimed) shows the locked answer. |
| Finish confirmation | Required if any questions are unanswered. No confirmation if all are answered. |
| quiz_id type | Kept as text (matches existing schema). Not migrated to uuid. |
| Per-question answers storage | jsonb column on quiz_attempts (not a separate table). Sufficient for MCQ; revisit if question types expand. |
| Hook excluded from reveal | Hook is the “headline” and likely shaped the question; showing it post-answer adds no value. Explanation block starts with the explanation field. |
| Shuffle | Applied once on QuizPlayer mount. Options within each question also shuffled on mount. Not re-shuffled between questions. |

IndiYatra  —  Quiz Feature Design  —  Branch: feature/quiz  —  Session 26 complete. S27: tasks 1–4 + CSV + Dashboard done.